CodeSwitch-Verify — Weekly Roadmap

Team of 2 · A = Rayyan (Pipeline & Generation) · B = Partner (Verification & Evaluation)

Week 1 Setup + Data [A: Retrieval Pipeline ¦ B: Evaluation Design] - [A] Collect 3–5 government scheme documents from public .gov.in sources, clean into plain text - [A] Set up BAAI/bge-m3 embedding model and build the FAISS index over the documents - [A] Get a Groq API key, test a basic chat completion call - [B] Draft the 50–80 Hinglish evaluation questions across the chosen schemes - [B] Write the claim decomposition function, test on hand-written Hinglish samples - [B] Draft the verifier prompt template (LLM-judge, JSON output), test on 5 sample claim/evidence pairs Deliverable: Retrieval index live and returning sensible passages. Decomposition and verifier prototypes working on hand-written samples.

Week 2 Generation + Ground Truth [A: Answer Generation ¦ B: Labelling] - [A] Build the full generation function: retrieve → prompt → Groq call → Hinglish answer - [A] Run generation on all 50–80 evaluation questions, save raw answers to CSV - [A] Tune the prompt if answers default to English instead of Hinglish - [B] Manually label each generated answer: fully correct / partially hallucinated / fully hallucinated - [B] Finalise the claim decomposition function against real generated answers - [B] Build the per-claim retrieval function (queries the index with each individual claim) Deliverable: All 50–80 questions have a generated answer plus a ground-truth label. Decomposition confirmed working on real model output.

Week 3 Verification Integration [A: Baseline + Demo ¦ B: Verifier Pipeline] - [A] Build the plain-RAG baseline output (unverified answers) as the comparison condition - [A] Start the demo UI/notebook skeleton (question in → answer out) - [A] Support integration fixes surfaced by Person B's decomposition on real data - [B] Wire the verifier into the full pipeline: claim → per-claim retrieval → LLM-judge → label - [B] Run the full verified pipeline on all 50–80 questions, save results - [B] Compute precision/recall against the Week 2 ground-truth labels Deliverable: Full pipeline running end-to-end. First precision/recall numbers computed, comparing verified vs. plain RAG.

Week 4 Evaluation + Report [A: Demo + Report ¦ B: Error Analysis + Report] - [A] Finish the demo: answers with claims colour-tagged supported / contradicted / unverifiable - [A] Write the architecture and implementation sections of the final report - [A] Prepare final presentation slides - [B] Error analysis: review a sample of the verifier's mistakes, missed hallucinations and false alarms - [B] Write the evaluation methodology and results sections of the final report - [B] Prepare the results table/chart for the presentation Deliverable: Final report, working demo, and precision/recall results ready for submission and presentation.